# University of Waterloo

# AFM 231

# ANSWER ARE HIGHLIGHTED

Chapter 3 PROJECT MANAGEMENT

1)Which of the following is NOT part of project controlling? sequencing and allotting time to all project activities

2. The three phases involved in the management of large projects are planning, scheduling, and controlling.

3. The project organization may be LESS helpful when the job is familiar to the existing organization.

4. What is the shortest duration required to complete an activity? crash time

5. Which of the following is a limitation of PERT and CPM?

There is the inherent danger of placing too much emphasis on the critical path.

6. Which of these statements is NOT true about project scheduling?

Project scheduling helps make better use of resources by identifying the non-critical paths through the network.

7. Which of these time estimates is NOT used in PERT? standard time

8. What is the most popular example of specialized software for managing projects? Microsof t Project

9. How is the EF computed? ES + Activity time

10. Gantt charts are______________

planning charts used to schedule resources and allocate time.

11. Which of the following is an advantage of PERT and CPM? Straightforward concept and not mathematically complex.

12. Which of the following is NOT true about Gantt charts?

Gant t charts adequately illustrate the interrelationships between the activities and the resources.

13. Which column in Microsoft Project defines the precedence relationships among the activities? predecessors

14. Which of the following is NOT a technique that allows managers to plan, schedule, and control projects? Factor-rating method

15. The most realistic estimate of the time required to complete an activity is referred to as what? most likely time

16. Computerized PERT/CPM reports and charts do NOT include probability estimates for on-time completion.

17. Which of the following is a direct responsibility of the project manager?

making sure that the people assigned to the project receive the motivation, direction, and information needed to do their jobs

18. Which of the following activities are NOT part of project scheduling?

Make sure all necessary activities are finished in proper sequence and on time.

19. The latest finish of an activity is

Min{LS of all immediate following activities}.

20. Which of the following is used for computations in CPM? normal time